## Slide 1
ONBOARDING STATUS REPORT / EXECUTIVE UPDATE
AS OF 8 SEPTEMBER 2026
Core onboarding foundations are live
Five of nine milestones are complete; four access dependencies now gate the 2027 ramp-up.
5 MILESTONES COMPLETE
OVERALL PROGRESS
4 BLOCKERS REQUIRING ACTION
5 OF 9 MILESTONES
3 ROADMAP MILESTONES
56%
1
Agents installed
Deployed on all target hosts
2
Elastic integration
Data pipeline fully connected
3
Stakeholder meetings
All sessions completed
4
Vectr script
Scripting workflow finalized
5
SSO integration
Single sign-on live
1
Robotics account
Provisioning approval pending
2
Tanium API key
Request remains outstanding
3
Workstation
Not yet provisioned
4
DLP integration
Depends on workstation provisioning
LATE 2026 / EARLY 2027
PCSIRT use cases
Begin ingestion into BAS pipeline
Q1 2027
DLP use cases
Add use cases to the test suite
Q2 2027
Continuous testing
Complete the CTS ramp-up
MANAGEMENT ATTENTION
Approve Robotics account · Release Tanium key · Provision workstation to unlock DLP
Notes: [Sources]
- Business content: user-provided onboarding status sketch.
- Brand reference: BNP Paribas corporate website, https://group.bnpparibas/en/
- Brand reference: BNP Paribas 2023 Integrated Report, https://integrated-report.bnpparibas/2023/article/82/